# Business Requirements Document (BRD)

Project Title: Hospital Patient Registration Portal

Organization: NMC Multi Speciality Hospital, Abu Dhabi, UAE

Prepared By: Divya Durai – Business Analyst

Date: November 2025

# 1. Executive summary

Currently, the hospital manages patient details manually through paper forms, which leads to delays, duplicate entries, and errors. There is also no centralized database for storing patient information, making it difficult for doctors and staff to access records efficiently. To address these issues, the hospital plans to implement a web-based system that provides secure patient registration, online appointment scheduling, and easy retrieval of patient details.

# 2. Project Objective

The purpose of this project is to develop an online Hospital Patient Registration Portal for NMC Multi Specialty Hospital in Abu Dhabi, UAE. The portal will allow patients to register, book appointments, and maintain their medical records digitally. This system will reduce manual paperwork, improve data accuracy, and enhance patient convenience through faster registration, appointment booking and tracking the history of the Patience including the Patience Blood Test Reports, Scan Documents there Prescription details.

# 3. Project Scope

In Scope:

- Patient registration and login
- Profile management (personal, contact, and medical details)
- Doctor and department listing
- Appointment booking and confirmation
- Admin dashboard to manage patients, doctors, and schedules

Out of Scope:

- Payment gateway integration
- Pharmacy management
- Insurance claim processing
- Mobile application (web version only for now)

# 4. Stakeholders

| Role | Description |
| --- | --- |
| Hospital Administrator | Approves and manages patient and doctor data |
| Doctor | Accesses patient details and appointment schedules |
| Patient | Registers, logs in, and books appointments |
| Receptionist | Assists in registration and appointment management |
| Business Analyst | Gathers requirements and prepares documentation |
| Developer | Builds the portal based on requirements |
| Tester | Validates functionality and ensures quality |

# 5. Business Objectives

1. Simplify and digitize the patient registration process.
2. Enable patients to schedule and manage appointments online.
3. Create a centralized patient information system accessible by authorized hospital staff.
4. Reduce manual errors and paperwork by 70%.
5. Improve patient satisfaction and hospital efficiency.

# 6. Functional Requirements

| ID | Requirement Description |
| --- | --- |
| FR1 | The system shall allow patients to register using personal details (name, contact, email, DOB). |
| FR2 | The system shall allow patients to log in using email and password. |
| FR3 | The system shall allow patients to view available doctors and departments. |
| FR4 | The system shall allow patients to book, reschedule, or cancel appointments. |
| FR5 | The system shall send appointment confirmation via email. |
| FR6 | The system shall allow the admin to view, edit, or delete patient and doctor information. |
| FR7 | The system shall allow doctors to view their daily appointments. |

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | The system should load within 3 seconds on average. |
| Availability | The system should be available 99% of the time. |
| Security | Patient data must be encrypted and accessible only to authorized users. |
| Usability | The portal should have a simple, user-friendly interface. |
| Scalability | The system should handle at least 500 concurrent users. |

# 8. Assumptions and Dependencies

- The hospital will provide existing patient and doctor data for migration.
- Internet connectivity will be available for both staff and patients.
- The system will be developed using a web-based platform.
- The hospital IT department will maintain the server and data backups.

# 9. Constraints

- Limited budget for development and maintenance.
- Data privacy compliance must align with UAE healthcare regulations.
- Limited technical skills among some hospital staff (training required).

# 10. Timeline (Tentative)

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Requirement Gathering | 2 weeks | Approved BRD |
| Design & Development | 10 weeks | Prototype and System Modules |
| Testing | 9 weeks | Test Report |
| Deployment | 5 weeks | Live Portal |

# 11. Acceptance Criteria

- Patients can register successfully and receive confirmation message via Whatsapp.
- Appointments can be booked, viewed, and cancelled without system errors.
- Admin can manage users and appointments via dashboard.
- System performance meets response time standards (<3 seconds per page).

# 12. Cost and Benefit Analysis

#### Estimated Costs

| Category | Description | Estimated Cost (AED) |
| --- | --- | --- |
| Software Development | Design, coding, and testing of the portal | 45,000 |
| Infrastructure | Hosting, domain, and server setup | 10,000 |
| Training | Staff training and user guidance materials | 5,000 |
| Maintenance | Annual updates and technical support | 8,000 |
| Total Estimated Cost |  | ≈ 68,000 AED |

#### Expected Benefits

| Benefit | Description |
| --- | --- |
| Time Savings | Faster patient registration and reduced waiting times. |
| Cost Efficiency | Reduced manual work and paperwork costs. |
| Improved Accuracy | Centralized digital records minimize human errors. |
| Better Patient Experience | Easy online appointment booking and record access. |
| Data Accessibility | Doctors and admin staff can securely access real-time patient data. |

# 13. Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Dr. XX YY | Hospital Director |  |  |
| Divya Pauldurai | Business Analyst |  |  |